Product Requirements Document (PRD) & Project Plan

Credit Card Fraud Detection Using Tuned XGBoost with an Interactive Web Dashboard

| 1. Project Overview |  |
| --- | --- |
| Project Title | Credit Card Fraud Detection Using Tuned XGBoost with an Interactive Web Dashboard |
| Domain | Digital-Data-AI |
| Technology | AI / ML (XGBoost + Flask web app) |
| Project Duration | 4 Weeks (01 Oct 2026 – 31 Oct 2026) |
| Sprint Length | 1 Week per Sprint (4 Sprints total) |
| Target Students | III Year BTech Students — ABES Engineering College, Ghaziabad |
| Methodology | Agile / Scrum |
| Daily Standup | 15 min at start of each day |
| Sprint Review | Last day of each sprint |
| Definition of Done | Code reviewed, tests passed, documentation updated, demo-ready |
| In Simple Words | A website that checks credit card transactions and tells us if a transaction looks normal or suspicious, and how risky it is. |

| 2. Problem Statement |  |
| --- | --- |
| The Problem | Millions of card payments happen every day. Only a very small number are fraud, so they are hard to find. Checking them by hand takes too much time. |
| Old Method | Fixed rules (for example, 'block payments above a limit') cannot catch new and changing fraud tricks. |
| Data Issue | Normal transactions are far more than fraud transactions (class imbalance). This makes it hard for a model to learn fraud. |
| What We Need | A system that can check many transactions, spot suspicious ones, predict fraud, give a risk level, and help analysts review them. |

| 3. Our Solution |  |
| --- | --- |
| Main Idea | Train a tuned XGBoost model on old transaction data. Connect it to a Flask website so anyone can check a transaction easily. |
| Training | Done in Google Colab. Data is cleaned, scaled, and the model settings are tuned to get better results. |
| Usage | The saved model is loaded in Flask. The website shows prediction, fraud probability and risk level. |
| Human Check | Suspicious transactions go to a review queue where an analyst marks them as Confirmed Fraud or False Alarm. |

4. How the System Works (Flow)

Credit Card Dataset ↓ Data Cleaning → Preprocessing → Feature Scaling ↓ Tuned XGBoost Model ↓ Fraud Prediction → Fraud Probability → Risk Level ↓ Flask Backend → Web Dashboard ↓ Prediction ¦ Transaction History ¦ Review Queue

| 5. Objectives |  |
| --- | --- |
| Main Objective | Build an AI/ML system that automatically finds possible fraud in credit card transactions. |
| Objective 1 | Train a tuned XGBoost model for fraud detection. |
| Objective 2 | Clean and prepare the transaction data. |
| Objective 3 | Mark each transaction as normal or suspicious. |
| Objective 4 | Show fraud probability and risk level (LOW / MEDIUM / HIGH). |
| Objective 5 | Check one transaction, or many at once using a CSV file. |
| Objective 6 | Save transaction history. |
| Objective 7 | Give a review queue for suspicious transactions. |
| Objective 8 | Show model performance on the dashboard. |
| Objective 9 | Keep the system simple and easy to use. |

| 6. Target Users |  |
| --- | --- |
| Fraud Analyst / Admin | Watches suspicious transactions, reviews high-risk ones, confirms fraud or marks false alarms, and checks fraud trends. |
| Normal User | Checks a single transaction, uploads a CSV file, and views the results. |

| 7. Dataset |  |
| --- | --- |
| Source | Public Credit Card Fraud Detection dataset |
| Columns | Time, V1 to V28 (hidden/anonymous features), Amount, Class |
| Target (Class) | 0 = Normal transaction, 1 = Fraud transaction |
| Important Note | Fraud rows are very few compared to normal rows (highly imbalanced). |

| 8. Steps to Build the Model (Google Colab) |  |
| --- | --- |
| Step 1: Load Data | Load the dataset into Python. |
| Step 2: Clean Data | Check missing values, duplicates and wrong values. |
| Step 3: Split Data | Divide into training data and testing data. |
| Step 4: Scale Features | Bring values to a similar range. |
| Step 5: Train XGBoost | XGBoost builds many small decision trees, one after another. Each tree fixes the mistakes of the previous one. |
| Step 6: Tune Model | Try different settings to get the best result. |
| Step 7: Evaluate | Check Accuracy, Precision, Recall, F1-score and ROC-AUC. Precision and Recall matter most because fraud is rare. |
| Step 8: Save Model | Save the model and scaler using Joblib. |
| Step 9: Connect to Flask | Load the saved model in the web app. |

| 9. Main Features |  |
| --- | --- |
| Single Prediction | Enter one transaction and get Prediction, Fraud Probability and Risk Level. Example: FRAUD, 91%, HIGH |
| Batch Prediction | Upload a CSV file. The system predicts every transaction and shows totals. Results can be downloaded. |
| Risk Level | LOW, MEDIUM or HIGH, so analysts can check the most risky ones first. |
| Dashboard | Shows total, normal and suspicious transactions, fraud percentage, high-risk count, recent transactions, fraud trends and model performance. |
| Transaction History | Saves Transaction ID, Amount, Prediction, Risk Level and Time. |
| Review Queue | High-risk transactions appear here with [Confirm Fraud] and [False Alarm] buttons. |
| Model Performance | Shows real results: Accuracy, Precision, Recall, F1-score, ROC-AUC. |

| 10. Project Plan (4 Sprints) |  |  |  |
| --- | --- | --- | --- |
| Sprint | Dates | Goal | What Will Be Done |
| Sprint 1 | 01 Oct – 07 Oct 2026 | Data and first model | Load and clean data, split data, scale features, train first XGBoost model in Colab |
| Sprint 2 | 08 Oct – 14 Oct 2026 | Tune and test model | Tune settings, check Accuracy / Precision / Recall / F1 / ROC-AUC, save model and scaler |
| Sprint 3 | 15 Oct – 21 Oct 2026 | Build Flask app | Load model in Flask, single prediction, CSV prediction, risk level, SQLite history |
| Sprint 4 | 22 Oct – 31 Oct 2026 | Dashboard and final demo | Dashboard, review queue, performance page, testing, documentation, final demo |

11. Project Folder Structure

credit-card-fraud-detection/ ├── README.md # How to set up and run ├── PRD.md # This document ├── app.py # Flask main file ├── requirements.txt # Python libraries ├── notebooks/ │ └── train_model.ipynb # Google Colab training ├── model/ │ ├── xgb_model.pkl # Saved model │ ├── scaler.pkl # Saved scaler │ └── metrics.json # Model results ├── modules/ │ ├── preprocessing.py # Clean and scale input │ ├── predictor.py # Prediction + probability │ ├── risk.py # LOW / MEDIUM / HIGH │ ├── batch.py # CSV prediction │ └── database.py # SQLite history and review ├── templates/ # HTML pages ├── static/ # CSS and JavaScript └── database/fraud.db # SQLite database

| 12. Technology Used |  |  |
| --- | --- | --- |
| Category | Technology | Use |
| Programming Language | Python | Main language |
| Machine Learning | XGBoost | Fraud detection model |
| Data Processing | Pandas, NumPy | Read and handle data |
| ML Processing | Scikit-learn | Split, scale, evaluate |
| Model Storage | Joblib | Save and load model |
| Backend | Flask | Web server |
| Frontend | HTML, CSS, JavaScript | Website pages (light theme, blue accents) |
| Database | SQLite | Store history and reviews |
| Model Training | Google Colab | Train the model |
| Development | VS Code | Write the code |

| 13. Expected Outcome |  |
| --- | --- |
| Result | A working fraud detection website that finds suspicious transactions, shows fraud probability and risk level, handles single and CSV predictions, saves history, and lets analysts review suspicious ones. |
| Note | This is a helping tool for screening fraud. It does not promise that every transaction is classified correctly. |

| 14. Success Checklist |  |
| --- | --- |
| Model | XGBoost model trains and saves successfully; loads correctly in Flask. |
| Prediction | Single and CSV predictions work; probability and risk level are shown. |
| Data Features | History works; suspicious transactions appear in review queue. |
| Dashboard | Numbers come from real data; model metrics come from real evaluation. |
| Stability | Wrong input does not crash the app; no critical errors. |

| 15. Limitations |  |
| --- | --- |
| Imbalance | Fraud is much rarer than normal transactions. |
| Hidden Features | V1–V28 are anonymous, so normal users cannot understand them. |
| Errors | The model can give false alarms and can miss some fraud. |
| No Guarantee | A prediction does not prove that fraud happened. |
| Scope | This is a project/demo app, not a real banking system. |

| 16. Future Scope |  |
| --- | --- |
| Model Improvement | Probability calibration, LightGBM / CatBoost comparison, better features, time-based testing. |
| Monitoring | Fraud drift detection, real-time transaction monitoring, model versioning and rollback. |
| System | Better analyst workflow, login and role-based access, production deployment. |

| 17. Conclusion |  |
| --- | --- |
| Summary | This project joins machine learning with a web dashboard. It goes beyond a notebook by giving a full flow: predict, check risk, monitor, keep history, and review suspicious transactions. It shows how AI/ML can help detect and manage credit card fraud in a practical way. |